From:  Ashish Rane <ashish.rane@nexlink-solutions.example>

To:  Priya Nair; Sneha Kulkarni

Date:  Saturday, 12 September 2026, 6:42 PM

Subject:  Vendor Onboarding Portal - revised migration estimate

Hi Priya, Sneha,

Following our call on Thursday, we've re-scoped the data migration approach now that Legal has flagged additional field-level validation requirements. Our original estimate did not account for this.

The revised effort adds approximately 3 weeks and INR 9-11 lakh to the migration workstream, on top of the current run rate. We can hold the original go-live date only if we add a second data engineer for the remainder of the build, which would be billed at our standard T&M rate.

We understand this is a significant change and are happy to walk your steering committee through the revised plan and cost breakdown. Could we get 30 minutes early next week?

Apologies for the late notice on this, we only confirmed the scope impact with our technical team yesterday.

Best regards,

Ashish Rane

Engagement Manager, NexLink Solutions